Weekly Time Sheet

Syeda Tasneem Rumy, Matrikel Nr. 1189706

Team 2

Global Distributed Software Development WS 2020

Week 1: 28th October to 3rd November

Date: 03.11.2020

Week 1 Activities

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Task | Status | Time Taken |
| 29.10.2020 | Technology decisions . | Completed | 0.5 hours |
| 29.10.2020 | Setting up GitHub Team Repository. | Completed | 0.5 hours |
| 29.10.2020 | Added class CTO Prof. Dr. Rainer Todtenhöfer to our team repository. | Completed | 5 minutes |
| 29.10.2020 | Sent Email to class CTO Prof. Dr. Rainer Todtenhöfer to get technology stack approved. | Completed | 15 minutes |
| 03.11.2020 | Setup Production Server with Apache2, MySQL, PHP in Ubuntu. | Completed | 6 hours |
| 03.11.2020 | Created personal HTML About Page. | Completed | 4 hours |
| 03.11.2020 | Create a Team Website. | Completed | 4 hours |

To Do for next week

|  |
| --- |
| Tasks |
| Complete and share the ChecklistFirstActivities.pdf document with team |
| Deploy M0 About Page and Team Website in server |
| Send M0 completion email to class CTO |
| Create worklog document |
| Update GitHub repo |